Spink County Commission Proceedings

Redfield, South dakota

The Spink County Board of Commissioners met at 2:00 PM on Monday, January 29, 2018, at the Spink County Courthouse.  Present were Commissioners Dave Albrecht, Jeff Albrecht, Craig Johnson, Cindy Schultz and Suzanne Smith.  Chairman Dave Albrecht opened the meeting with the Pledge of Allegiance.
ADOPT AGENDA

Motion was made by Schultz, seconded by J. Albrecht, to adopt the agenda. All members voted aye.  Motion carried.

MINUTES APPROVED

Motion was made by Smith, seconded by Johnson, to approve the minutes of the January 16, 2018, Commission meeting. All members voted aye. Motion carried.
LAW ENFORCEMENT CENTER
Kevin Schurch, Sheriff, addressed the Commission on the additional staff needed if the proposed Law Enforcement Center was to be built, at this time Schurch believes 1 full-time and 1 part-time employee, who are crossed trained in E-911 Dispatcher and Jailer training will be needed.  Schurch also mentioned jailer training for current E-911 Dispatchers.  Schurch mentioned additional costs of the facility that are not included in the estimate provided by HKG Architects they include: laundry equipment, jail uniforms, office furniture, new E-911 equipment, and adaption of the current courthouse elevator; no cost estimates were given on these items.

Dean Marske, HKG Architects, gave an overview of what the next steps would be if the Commission decided to proceed with the project.  The option of hiring a Construction Manager at Risk was discussed with the estimated cost being 3-5% of the project cost, with current cost estimates that would equal $45,120-$75,200.

Financing the project was not discussed in length, appointments will be made for the February 6, 2018, Commission meeting to discuss possible financing options.

Also present were: Lisa Young, Chief Dispatcher; Mike Siebrecht, Maintenance Supervisor; Shane Croeni, Deputy Sheriff; LeRoy Fuerst, Chief Deputy; Shiloh Appel, Redfield Press; Spink County residents: Craig Richmond, Amy Hermann, Wilbur Nelson and Brian Johnson. 
Chairman Albrecht declared the meeting adjourned at 4:14 PM until 8:30 AM, Tuesday, February 6, 2018. 
Dave Albrecht, Chairman
Spink County Board of Commissioners

ATTEST:
Theresa Hodges, Auditor

Spink County, South Dakota

Published at an approximate cost of ……
Spink County Commission   -   January 29, 2018


1

